## Slide 1
AGILE AND SCRUM
PRESENTED BY
B G AKSHAYA

## Slide 2
Agile Methodology
The Agile Method is a particular approach to project management that is utilized in software development. This method assists teams in responding to the unpredictability of constructing software. It uses incremental, iterative work sequences that are commonly known as sprints.
A sprint is a period of time allocated for a particular phase of a project.
Sprints are considered to be complete when the time period expires.
There may be disagreements among the members of the team as to whether or not the development is satisfactory; however, there will be no more work on that particular phase of the project. The remaining phases of the project will continue to develop within their respective time frames.

## Slide 3
Agile Manifesto
The term Agile was popularized, in this context, by the Manifesto for Agile Software Development. The values and principles espoused in this manifesto were derived from and underpin a broad range of software development frameworks, including Scrum and Kanban.
Based on their combined experience of developing software and helping others do that, the seventeen signatories to the manifesto proclaimed that they value:
Individuals and Interactions over processes and tools
Working Software over comprehensive documentation
Customer Collaboration over contract negotiation
Responding to Change over following a plan

## Slide 4
Principles behind the Agile Manifesto
We follow these principles:
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 5
Principles behind the Agile Manifesto [continued]
7. Working software is the primary measure of progress.
8. Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
9. Continuous attention to technical excellence and good design enhances agility.
10. Simplicity--the art of maximizing the amount of work not done--is essential.
11. The best architectures, requirements, and designs emerge from self-organizing teams.
12. At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 6
Scrum
Scrum is an agile framework for managing work with an emphasis on software development.
It is designed for teams of three to nine developers who break their work into actions that can be completed within timeboxed iterations, called sprints (30 days or less, most commonly two weeks) and track progress and re-plan in 15-minute stand-up meetings, called daily scrums.
Scrum’s early advocates were inspired by empirical inspect and adapt feedback loops to cope with complexity and risk. Scrum emphasizes decision making from real-world results rather than speculation.
The product is kept in a potentially shippable (properly integrated and tested) state at all times.
At the end of each sprint, stakeholders and team members meet to see a demonstrated potentially shippable product increment and plan its next steps.

## Slide 7
Scrum Roles
Scrum has three roles: Product Owner, Scrum Master, and Team.
Product Owner: The Product Owner should be a person with vision, authority, and availability. The Product Owner is responsible for continuously communicating the vision and priorities to the development team. At the same time, Product Owners must be available to answer questions from the team.
Scrum Master: The Scrum Master acts as a facilitator for the Product Owner and the team. The Scrum Master does not manage the team. The Scrum Master works to remove any impediments that are obstructing the team from achieving its sprint goals. This helps the team remain creative and productive while making sure its successes are visible to the Product Owner. The Scrum Master also works to advise the Product Owner about how to maximize ROI for the team.
Team: A Scrum development team contains about seven fully dedicated members (officially 3-9), ideally in one team room protected from outside distractions. For software projects, a typical team includes a mix of software engineers, architects, programmers, analysts, QA experts, testers, and UI designers. Each sprint, the team is responsible for determining how it will accomplish the work to be completed. The team has autonomy and responsibility to meet the goals of the sprint.

## Slide 8
Scrum Ceremonies:
Sprint Planning
Sprint planning sets up the entire team for success throughout the sprint. Coming into the meeting, the product owner will have a prioritized product backlog.
They discuss each item with the development team, and the group collectively estimates the effort involved.
The development team will then make a sprint forecast outlining how much work the team can complete from the product backlog. That body of work then becomes the sprint backlog.
Daily Stand-up
Stand-up is designed to quickly inform everyone of what's going on across the team. They discuss about the work they had done yesterday, the work they are going to do today and tomorrow.

## Slide 9
Scrum Ceremonies:
Sprint Retrospective
Agile is about getting rapid feedback to make the product and development culture better. Retrospectives help the team understand what worked well–and what didn't.
Sprint Review
The development team presents the results of the Sprint. The Product Owner reviews and accepts the delivered product increment.
During the Sprint Review Product Owner, Development Team and stakeholders review what was done. Typically this takes the form of a demo of the new features.
The Scrum Team goes through the forecasted Product Backlog items and reviews how the requirements (user stories) have been realized in the product increment.

## Slide 10
Scrum Artificats:
Product Backlog
The Product backlog is a set of all baseline requirements prioritized in order which is made available by the Product Owner to the Scrum Team. The product backlog emerges and evolves over time and the Product Owner is responsible for its content and validity.
Sprint Backlog
The Sprint Backlog is a subset of the Product Backlog that the team pulls into the sprint to work on. It is essentially the list of “To Do’s” a development team might be working during the current sprint.
The work items in the Sprint Backlog are broken down further into tasks by the team. All items on the Sprint Backlog should be developed, tested, documented and integrated to fulfil the commitment.
Product Increment
The most important Scrum artifact is the Product Increment. Each Sprint the development team produces potentially shippable product increment. This product increment must align to the development team’s “Definition of Done” and this increment must be acceptable by the Product Owner.